| Title of the Project: |  | Visual Cognitive Coding Assistant with Multilingual Learning Support |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  |  |  |  |
| Name and address of the company / organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr. Navneet Nayan |  |  |  |
| Designation | Assistant Professor |  |  |  |
| Department | CINTEL |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone | 9852685021 |  |  |  |
| E-mail | navneetn@srmist.edu.in |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Aastha Hotwani | RA2311026010389 | CINTEL | 7415219808 | ah8790@srmist.edu.in |
| Priyanshu Kumar Singh | RA2311033010088 | CINTEL | 7702674901 | ps6046@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID Computer Science & Engineering |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 6 |
| Course Code | 21CSP302L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem (or) Product Description: |  |  |  |
| Current AI coding tools mainly generate complete solutions, which reduces students’ ability to think independently and weakens their problem-solving skills. There is a lack of systems that: - Analyze student thinking process - Track repeated mistakes - Provide personalized learning feedback - Support visual understanding of algorithms - Offer multilingual explanations The proposed system, Visual Cognitive Coding Assistant, solves this by: - Accepting partial or incorrect code - Performing cognitive code analysis - Identifying logical, syntax, and pattern-based errors - Creating a personalized learning profile - Providing guided feedback instead of answers - Visualizing time complexity & optimization paths - Supporting multiple languages for better understanding This system helps students learn from mistakes, improve gradually, and build strong DSA skills for placements. |  |  |  |
| Assumptions and Constraints |  |  |  |
| Assumptions - Students will submit partial or incorrect Python code - Users are focused on DSA learning - Internet access is available - Dataset of coding patterns and errors can be built over time Constraints - Initial system may support limited programming languages (Python) - Requires training data for behavior profiling - High computation needed for LLM + pattern analysis - Real-time feedback may have |  |  |  |
| Stakeholders |  |  |  |
| Students The primary users of the system. Students submit partial or incorrect code and receive guided feedback, helping them understand mistakes, improve problem-solving skills, and strengthen their DSA concepts without relying on direct solutions. Educators / Instructors Use the platform to monitor student progress, identify common error patterns, and provide targeted guidance. It helps instructors support students more effectively through data-driven insights. Educational Institutions (Universities / Colleges) Adopt the system to enhance learning outcomes, improve placement readiness, and increase student performance in coding and technical interviews. It also supports modern AI-driven education practices. Placement Training Cells / Career Development Teams Utilize the system to prepare students for technical placements by tracking coding skills, identifying weaknesses, and ensuring continuous improvement in DSA and problem-solving abilities. AI System Developers / Researchers Design, implement, and improve the cognitive analysis models, personalization algorithms, and multilingual feedback systems to enhance system accuracy and learning effectiveness. Data Privacy & Security Authorities Ensure that student data, coding submissions, and behavioral profiles are securely stored and comply with data protection regulations and ethical AI standards. IT & Infrastructure Team Responsible for deploying, maintaining, and scaling the system. They manage servers, databases, APIs, and ensure smooth performance of the platform. |  |  |  |

Division of work and contributors of SPRINT 1 [ Include Daily Scrum of Sprint 1]

Duration: Week 1 – Week 3

Objective:
To design the system architecture, develop the basic user interface, and implement initial code analysis features.

Tasks Completed:
• Understanding project requirements and defining system workflow
• Designing the architecture of the Visual Cognitive Coding Assistant
• Developing frontend interface for code submission
• Setting up backend server and API structure
• Implementing basic syntax checking for Python code
• Testing end-to-end flow from user input to response

Contributors:
• Aastha Hotwani: Frontend development and UI design
• Priyanshu Kumar Singh: Backend development and API integration
• Dr. Navneet Nayan : Guidance on system design and validation

Daily Scrum (Sprint 1)
• Day 1–2: Requirement analysis and planning
• Day 3–5: Architecture design and frontend setup
• Day 6–8: Backend development and integration
• Day 9–10: Syntax checking implementation
• Day 11–12: Testing and refinement

Signature of the Supervisor

Division of work and contributors of SPRINT 2 [ Include Daily Scrum of SPRINT 2]

Duration: Week 3 – Week 4

Objectives:

• Implement cognitive code analysis and feature extraction
• Develop behavioral profiling and pattern recognition
• Build database for storing user learning data

Tasks:

Implement code fingerprinting and pattern recognition
• Extract features such as loops, conditions, and logic flow
• Develop behavioral profiling system (Code DNA)
• Store user data and error patterns in database
• Integrate backend with analysis engine

Contributors:

• Aastha Hotwani: Backend logic and frontend integration
• Priyanshu Kumar Singh: Feature extraction and database design

• Dr. Navneet Nayan : Technical guidance and validation

Daily Scrum (Sprint 2)

Day 1–2: Design of analysis modules
• Day 3–5: Feature extraction implementation
• Day 6–7: Behavioral profiling system
• Day 8–10: Database integration
• Day 11–12: Testing and debugging

Signature of the Supervisor

# Division of work and contributors of SPRINT 3 [ Include Daily Scrum of Sprint 3]
Duration: Week 5 – Week 6

# Objectives:
• Implement personalized learning profile
• Develop visualization and feedback system
• Add multilingual support

# Tasks:
• Build AI-based personalized learning profile module
• Implement error pattern memory system
• Generate guided feedback instead of direct solutions
• Integrate Plotly for visualization of time complexity and progress
• Add multilingual explanation support
• Final system testing and optimization

# Contributors:
• Aastha Hotwani :Visualization and frontend features
• Priyanshu Kumar Singh : AI module and backend logic
• Dr. Navneet Nayan : Final review and validation

# Daily Scrum (Sprint 3)
• Day 1–2: Learning profile design
• Day 3–5: Feedback system implementation
• Day 6–8: Visualization integration
• Day 9–10: Multilingual support
• Day 11–12: Final testing and documentation

# Signature of the Supervisor

# Worksheet

# A structured worksheet was maintained throughout the project to track system development, feature implementation, and testing results. This helped in organizing tasks and ensuring proper validation of each module.

# • System Modules Used: Code Analysis Engine, Behavioral Profiling, Feedback System, Visualization Module

# • Development Steps:
o Frontend and backend integration
o Code parsing and syntax checking
o Feature extraction and pattern recognition

# • Feature Engineering Log:
o Detection of logical errors
o Identification of coding patterns
o Tracking repeated mistakes

# • System Tracking:
o User performance tracking
o Feedback effectiveness
o Visualization accuracy

# The worksheet ensured that all modules were developed systematically and results were consistently evaluated.

# Data Collection

# During development and testing, several observations were made:

- Strong Learning Patterns
• Students showed improvement when guided feedback was provided instead of direct answers
• Repeated mistake tracking helped in identifying weak areas

- Effectiveness of Cognitive Analysis
• Code analysis successfully detected logical and structural errors
• Pattern recognition helped understand student coding behavior

- Impact of Personalized Feedback
• Personalized suggestions improved problem-solving ability
• Students required fewer attempts over time

- Visualization Benefits
• Graph-based explanations improved understanding of time complexity
• Visual comparison of approaches made learning easier

- Multilingual Support Impact
• Students better understood explanations in their preferred language
• Reduced learning barriers for non-English users

- Learning Improvement
• Continuous feedback loop helped students gradually improve
• The system encouraged independent thinking instead of dependency on solutions

Research Article with Journal Publication Details / Patent disclosure form with patent status

(include certificates and proofs)